## Slide 1: Yellow Cabs Project Proposal
Objective
The data team’s objective is to analyze operational and customer data to identify key factors affecting ride demand, wait times, profitability, customer satisfaction, and complaint likelihood. Insights and predictive models will help Yellow Cabs improve efficiency, boost revenue, and enhance customer experience.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Establish structure for the project workflow
Gather data from various sources
Identify software/hardware needs
Milestone 1
2 – 3 weeks
Milestone 2
Acquire data
Clean, convert, and format data
EDA
Compute descriptive statistics to understand patterns in demand, wait time, ratings and profits.
Uncover relationship within data
Actionable business insights
Model performance summary
Cross-functional team update
Updated communication with stakeholders.
Milestone 3
4 weeks
Milestone 4
Compile summary findings to solve business problems
Finalize results
Share findings with stakeholders
Incorporate feedback
Presentation / Visualizations
Executive summary
Results
3 weeks
Constructing and Executing stages
Scope of project defined
Data team update
Cross-functional team update
Cleaned data
Engage with data to find insights
Data team update
Updated communication with stakeholders.
2 – 3 weeks
Build linear / multiple regression model
Conduct hypothesis testing
Re-evaluate model
Data team feedback